## Slide 1: Requirement Engineering
Advanced Software Engineering
Ms. Shehla Saeed

## Slide 2: What is Requirement Engineering?
Requirement Engineering (RE) is the process of discovering, documenting, and maintaining what users need and expect from a software system.
It focuses on understanding problems before writing code.

## Slide 3: Why Requirements Matter
Around 70% of software projects fail due to unclear or changing requirements.
Proper RE reduces cost and improves customer satisfaction.
Question: Why do you think most projects fail?

## Slide 4: Types of Requirements
User Requirements – What users expect (natural language)
Example: “App should let me book a ride.”
System Requirements – Technical details of what the system must do
Example: “System shall store booking data in a database.”
Domain Requirements – Constraints or rules that come from the application domain or environment
Example: “Booking records must comply with city transport authority regulations.”
Notes:   Normal requirements: These requirements are the objectives and goals stated for a product or system during meetings with the customer
  Expected requirements: These requirements are understood to the product or system and may be so fundamental that the customer does not explicitly state them
  Exciting requirements: These requirements are for features that go beyond the customer's expectations and prove to be very satisfying when present

## Slide 5: Functional vs Non-Functional Requirements
Functional: Define what the system does.
Example: 'User can reset password.'
Non-Functional: Define system quality.
Example: 'Response time < 2 seconds.'
Quick Quiz: Which type is ‘System uptime 99.9%’?
Notes: ✅ That’s a Non-Functional Requirement (NFR) — specifically a Reliability / Availability requirement.
It describes how well the system performs (uptime), not what it does.

## Slide 6: Functional vs Non-Functional Requirementss
Type | Description | Example
Functional | Define what the system should do | “System shall allow login and password reset.”
Non-Functional | Define quality attributes (how the system performs) | “System response time must be under 2 seconds.”

## Slide 7: Common Problems in RE
Ambiguity: vague terms like 'fast' or 'easy'
Changing requirements (scope creep)
Conflicts among stakeholders
Lack of documentation
Activity: Client says 'Make it fast' — what would you ask next?

## Slide 8: 🎭 Roleplay Activity: 'Make It Fast!'
Client says: 'Make it fast.'
💬 Analyst should ask questions like:
What exactly do you mean by 'fast'?
Do you mean system response time or user task speed?
How many users will use the system simultaneously?
What’s an acceptable response time (1s, 3s, etc.)?
🎓 Lesson:
Ambiguous requirements cause confusion — clear, measurable ones ensure project success.
Notes: 🧩 Objective:
Show how vague requirements can be clarified.
Why was the original requirement unclear?” “How did better questioning improve the requirement?”

## Slide 9: 7 Phases of Requirement Engineering
Requirements
Management
Validation
Inception
Elicitation
Elaboration
Negotiation
Specification

## Slide 10: 7 Phases of Requirement Engineering
1. Inception – Identify goals & stakeholders
2. Elicitation – Gather requirements
3. Elaboration – Analyze & refine
4. Negotiation – Resolve conflicts
5. Specification – Document formally
6. Validation – Ensure correctness
7. Management – Handle changes

## Slide 11: Requirement Elicitation Techniques
Interviews
Questionnaires
Observation
Brainstorming
Prototyping
Workshops (JAD)
Poll: Which method works best for a university management system?
Notes: Brainstorming is another requirement elicitation technique used to generate a wide range of ideas or solutions in a short time.
💡 Key Features:
Group activity: Involves stakeholders, developers, and users.
Goal: Collect as many ideas as possible — no criticism allowed initially.
Focus: Creativity first, evaluation later.
Helps: Discover new features, identify problems, or refine system goals.
Steps:
Define the problem or topic clearly.
Encourage free flow of ideas — everyone contributes.
Record all ideas (whiteboard, sticky notes, or tools).
After idea generation, analyze and prioritize them.
Prototyping
To help users and developers understand requirements better by seeing a visual or functional mock-up of the system.
Steps in Prototyping
Gather initial requirements
Build a prototype (UI mock-up or basic working model)
Show it to users and gather feedback
Refine the prototype based on feedback
Repeat until requirements are clear and approved
JAD stands for Joint Application Development.
It’s a requirement elicitation technique used in software engineering where:
Developers, users, and stakeholders work together in structured workshops
The goal is to gather and refine system requirements quickly and clearly
🧠 Key points:
Conducted by a facilitator
Promotes collaboration and consensus
Produces detailed, well-understood requirements
Saves time compared to long interview cycles
Example: During a JAD session for a library system, librarians, IT staff, and students discuss features like book search, borrowing limits, and reminders — all in one interactive session.

## Slide 12: Software Requirement Specification (SRS)
A formal document listing all functional and non-functional requirements.
Includes:
System overview
Use cases
Constraints & assumptions
Notes: 📘 Activity: Identify one functional & one non-functional requirement in a sample SRS.

## Slide 13: Quick Recap Quiz
What is the goal of RE?
Give one functional & one non-functional requirement.
Why do requirements change?
What is SRS?

## Slide 14: Case Study — Careem’s Super App (Pakistan)
Founded in 2015 as a ride-hailing app.
Later aimed to become a 'Super App' offering: Rides, Food, Grocery, Digital Wallet, Parcel Delivery.
Ambition: One app for everything.
Notes: Class Discussion: How many of you have used Careem? Which service did you use most?

## Slide 15: What Happened
2020–2021: Launch of Super App with multiple features.
2022: Shut down Careem Food in Pakistan (low profit).
2023–2024: Withdrew digital wallet license.
2024--2025: Only ride-hailing and parcel delivery active.
2026: Careem stopped its ride-hailing operations in Pakistan on 18 July 2025
Result: Multiple services failed — super app vision scaled back.
Notes: no Careem cars, bikes, or ride bookings are available in Lahore anymore.
The company cited economic challenges, strong competition, and investment constraints as the main reasons for shutting down this service.

## Slide 16: Problems Faced
Weak requirement alignment with market conditions.
Overly ambitious scope (too many services too fast).
Regulatory challenges for digital payments.
Low user adoption for food/grocery services.
Poor management of changing requirements.
Notes: Ask: Was this a technical failure or a requirement failure?

## Slide 17: Requirement Engineering Analysis
Inception: Vision too broad — not validated against market realities → Over-scoped.
Elicitation: User needs for non-core services not researched → Low adoption.
Elaboration: Risks, regulations underestimated → High costs.
Negotiation: Tried to do everything → Resource dilution.
Specification: Weak documentation of non-functional needs → Compliance issues.
Validation: Released before full local testing → Failures.
Management: Frequent change requests, shutdowns → Low stakeholder trust.

## Slide 18: Key Requirement Engineering Lessons
Start with focused scope validated by real users.
Perform regulatory and market analysis early.
Define non-functional requirements clearly (security, usability).
Manage changing requirements systematically.
Align business goals with user needs.
Question: If you were on Careem’s RE team, which phase would you improve first — and how?

## Slide 19: Discussion Poll
What was the MAIN reason the Super App failed in Pakistan?
A. Poor user requirement analysis
B. Weak regulatory understanding
C. Overly broad project scope
D. All of the above

## Slide 20: Takeaway
Even successful companies can fail if requirements are unclear, unrealistic, or poorly managed.
Requirement Engineering is not just about documentation — it's about making the right choices at the right time.