## Slide 1: Agile Software Development

## Slide 2: Agile Methods
In the 1980s and early 1990s, there was a widespread view that the best way to achieve better software was through careful project planning, formalized quality assurance, the use of analysis and design methods supported by CASE tools and controlled and rigorous software development processes. This view came from the software engineering community that was responsible for developing large, long-lived software systems such as aerospace and government systems.

## Slide 3: Agile methods
Dissatisfaction with the overheads involved in software design methods of the 1980s and 1990s led to the creation of agile methods. These methods:
  Focus on the code rather than the design
  Are based on an iterative approach to software development
  Are intended to deliver working software quickly and evolve this quickly to meet changing requirements.
The aim of agile methods is to reduce overheads in the software process (e.g. by limiting documentation) and to be able to respond quickly to changing requirements without excessive rework.

## Slide 4: Agile manifesto (strategy/platform)
We are finding better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 5: Rapid software development
Rapid development and delivery is now often the most important requirement for software systems
  Businesses operate in a fast –changing requirement and it is practically impossible to produce a set of stable software requirements
  Software has to evolve quickly to reflect changing business needs.
Rapid software development
  Specification, design and implementation are inter-leaved
  System is developed as a series of versions with stakeholders involved in version evaluation
  User interfaces are often developed using an IDE and graphical toolset.

## Slide 6: The principles of agile methods
Principle | Description | 
Customer involvement | Customers should be closely involved throughout the development process. Their role is to provide and prioritize new system requirements and to evaluate the iterations of the system. | 
Incremental delivery | The software is developed in increments with the customer specifying the requirements to be included in each increment. | 
People not process | The skills of the development team should be recognized and exploited. Team members should be left to develop their own ways of working without prescriptive processes. | 
Embrace change | Expect the system requirements to change and so design the system to accommodate these changes. | 
Maintain simplicity | Focus on simplicity in both the software being developed and in the development process. Wherever possible, actively work to eliminate complexity from the system. | 

## Slide 7: Agile method applicability
Product development where a software company is developing a small or medium-sized product for sale.
Custom system development within an organization, where there is a clear commitment from the customer to become involved in the development process and where there are not a lot of external rules and regulations that affect the software.
Because of their focus on small, tightly-integrated teams, there are problems in scaling agile methods to large systems.

## Slide 8: Problems with agile methods
It can be difficult to keep the interest of customers who are involved in the process.
Prioritizing changes can be difficult where there are multiple stakeholders.
Maintaining simplicity requires extra work.
It is difficult for organizations to move to a working model in which processes are informal and defined by development teams.

## Slide 9: Agile methods and software maintenance
Most organizations spend more on maintaining existing software than they do on new software development. So, if agile methods are to be successful, they have to support maintenance as well as original development.
Two key issues:
  Are systems that are developed using an agile approach maintainable, given the emphasis in the development process of minimizing formal documentation?
  Can agile methods be used effectively for evolving a system in response to customer change requests?

## Slide 10: Technical, human, organizational issues
Most projects include elements of plan-driven and agile processes. Deciding on the balance depends on:
  Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach.
  Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods.
  How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used.

## Slide 11: Technical, human, organizational issues
What type of system is being developed?
    Plan-driven approaches may be required for systems that require a lot of analysis before implementation
What is the expected system lifetime?
    Long-lifetime systems may require more design documentation to communicate the original intentions of the system developers to the support team.
What technologies are available to support system development?
    Agile methods rely on good tools to keep track of an evolving design
How is the development team organized?
    If the development team is distributed or if part of the development is being outsourced, then you may need to develop design documents to communicate across the development teams.

## Slide 12: Technical, human, organizational issues
Are there cultural or organizational issues that may affect the system development?
    Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering.
How good are the designers and programmers in the development team?
    It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code
Is the system subject to external regulation?
    If a system has to be approved by an external regulator (e.g. the FAA approve software that is critical to the operation of an aircraft) then you will probably be required to produce detailed documentation as part of the system safety case.

## Slide 13: Extreme programming
Extreme programming (XP) is perhaps the best known and most widely used of the agile methods.
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every 2 weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.

## Slide 14: Extreme Programming
In extreme programming, requirements are expressed as scenarios (called user stories), which are implemented directly as a series of tasks.
Programmers work in pairs and develop tests for each task before writing the code.
All tests must be successfully executed when new code is integrated into the system. There is a short time gap between releases of the system.

## Slide 15: XP and agile principles
Incremental development
  supported through small, frequent system releases.
People not process
  Pair programming, collective ownership and a process that avoids long working hours.
Customer involvement means full-time customer engagement with the team. The customer representative takes part in the development and is responsible for defining acceptance tests for the system.
Change
  supported through regular system releases.
Maintaining simplicity
  through constant refactoring of code that improves code quality and by using simple designs that do not unnecessarily anticipate future changes to the system.

## Slide 16: The extreme programming release cycle

## Slide 17: Extreme programming practices (a)
Principle or practice | Description
Incremental planning | Requirements are recorded on story cards and the stories to be included in a release are determined by the time available and their relative priority. The developers break these stories into development ‘Tasks’.
Small releases | The minimal useful set of functionality that provides business value is developed first. Releases of the system are frequent and incrementally add functionality to the first release.
Test-first development | An automated unit test framework is used to write tests for a new piece of functionality before that functionality itself is implemented.
Refactoring | All developers are expected to refactor the code continuously as soon as possible code improvements are found. This keeps the code simple and maintainable.

## Slide 18: Extreme programming practices (b)
Continuous integration | As soon as the work on a task is complete, it is integrated into the whole system. After any such integration, all the unit tests in the system must pass.
Sustainable pace | Large amounts of overtime are not considered acceptable as the net effect is often to reduce code quality and medium term productivity

## Slide 19: Requirements scenarios
In XP, a customer or user is part of the XP team and is responsible for making decisions on requirements.
User requirements are expressed as scenarios or user stories.
These are written on cards and the development team break them down into implementation tasks. These tasks are the basis of schedule and cost estimates.
The customer chooses the stories for inclusion in the next release based on their priorities and the schedule estimates.

## Slide 20: A ‘prescribing medication’ story
Kate is a doctor who wishes to prescribe medication for a patient attending a clinic. The patient record is already displayed on her computer so she clicks on the medication field and can select ‘current medication’, ‘new medication’ or ‘formulary’.
If she selects ‘current medication’, the system asks her to check the dose. If she wants to change the dose, she enters the dose and then confirms the prescription.
If she chooses ‘new medication’, the system assumes that she knows which medication to prescribe. She types the first few letters of the drug name. The system displays a list of possible drugs starting with these letters. She chooses the required medication, and the system responds by asking her to check that the medication selected is correct. She enters the dose and then confirms the prescription.

## Slide 21: A ‘prescribing medication’ story
If she chooses ‘formulary’, the system displays a search box for the approved formulary. She can then search for the drug required. She selects a drug and is asked to check that the medication is correct. She enters the dose and then confirms the prescription.
The system always checks that the dose is within the approved range. If it isn’t, Kate is asked to change the dose. After Kate has confirmed the prescription, it will be displayed for checking. She either clicks ‘OK’ or ‘Change’. If she clicks ‘OK’, the prescription is recorded on the database. If she clicks on ‘Change’, she reenters the ‘Prescribing medication’ process.

## Slide 22: Examples of task cards for prescribing medication

## Slide 23: XP and change
Conventional wisdom in software engineering is to design for change. It is worth spending time and effort anticipating changes as this reduces costs later in the life cycle.
XP, however, maintains that this is not worthwhile as changes cannot be constantly expected.
Rather, it proposes constant code improvement (refactoring) to make changes easier when they have to be implemented.

## Slide 24: Refactoring
Programming team look for possible software improvements and make these improvements even where there is no immediate need for them.
This improves the understandability of the software and so reduces the need for documentation.
Changes are easier to make because the code is well-structured and clear.
Examples of refactoring include the reorganization of a class hierarchy to remove duplicate code, the tidying up and renaming of attributes and methods, and the replacement of code with calls to methods defined in a program library.

## Slide 25: Code Refactoring
extern int array_a[];
extern int array_b[];
int sum_a = 0;
for (int i = 0; i < 4; i++)
sum_a += array_a[i];
int average_a = sum_a / 4;
int sum_b = 0;
for (int i = 0; i < 4; i++)
sum_b += array_b[i];
int average_b = sum_b / 4;
int calc_average_of_four(int* array) {
int sum = 0;
for (int i = 0; i < 4; i++)
sum += array[i];
return sum / 4;
}
extern int array1[];
extern int array2[];
int average1 = calcAverage(array1);
int average2 = calcAverage(array2);

## Slide 26: Examples of refactoring
Renaming attributes and methods to make them easier to understand.
Duplicate code
  Same code structure at more than one places
  Extract method and invoke the code from both places
Low coupling and high cohesion
No dependencies
Loosely coupled
some dependencies
Highly coupled
many dependencies

## Slide 27: Testing in XP
Testing is central to XP and XP has developed an approach where the program is tested after every change has been made.
XP testing features:
  Test-first development.
  Incremental test development from scenarios.
  User involvement in test development and validation.
  Automated test are used to run all component tests each time that a new release is built.

## Slide 28: Test-first development
Writing tests before code clarifies the requirements to be implemented.
Tests are written as programs so that they can be executed automatically. The test includes a check that it has executed correctly.
  Usually relies on a testing framework such as Junit.
All previous and new tests are run when new functionality is added, thus checking that the new functionality has not introduced errors.

## Slide 29: Person class
public class Person {
// fields
private String name; // name of the person
private int maximumBooks; // most books the person can check out
// constructors
public Person() {
name = "unknown name";
maximumBooks = 3;
}
}
//methods
public String getName() {
return name;
}
public void setName(String anyName) {
name = anyName;
}
public int getMaximumBooks() {
return maximumBooks;
}
public void setMaximumBooks(int maximumBooks) {
this.maximumBooks = maximumBooks;
}
}

## Slide 30: Test Case
import junit.framework.TestCase;
public class PersonTest extends TestCase {
public void testPerson() {
Person p1 = new Person();
assertEquals("unknown name", p1.getName());
assertEquals(3, p1.getMaximumBooks());
}
public void testSetName() {
Person p2 = new Person();
p2.setName("Fred");
assertEquals("Fred", p2.getName());
}
public void testSetMaximumBooks() {
Person p3 = new Person();
p3.setMaximumBooks(10);
assertEquals(10,p3.getMaximumBook());
}
}

## Slide 31: Test – Dose checking
Input:
  1. A number in mg representing a single dose of the drug.
  2. A number representing the number of single doses per day.
Tests:
  1. Test for inputs where the single dose is too high and too low.
  2. Test for inputs where the single dose is correct but the frequency is too high.
  3. Test for inputs where the single dose × frequency is too high and too low.
  4. Test for inputs where single dose × frequency is in the permitted range.
Output:
  OK or error message indicating that the dose is outside the safe range.

## Slide 32: Pair programming
In pair programming, programmers sit together at the same workstation to develop the software.
This helps develop common ownership of code and spreads knowledge across the team.
It serves as an informal review process as each line of code is looked at by more than 1 person.
Pairs are created dynamically so that all team members work with each other during the development process.

## Slide 33: Pair programming
The sharing of knowledge that happens during pair programming is very important as it reduces the overall risks to a project when team members leave.
Pair programming is not necessarily inefficient and there is evidence that a pair working together is more efficient than 2 programmers working separately.

## Slide 34: Agile project management
The principal responsibility of software project managers
  to manage the project so that the software is delivered on time and within the planned budget for the project.
The standard approach to project management is plan-driven.
  Managers draw up a plan for the project showing what should be delivered, when it should be delivered and who will work on the development of the project deliverables.
Agile project management requires a different approach, which is adapted to incremental development and the particular strengths of agile methods.

## Slide 35: Scrum
The Scrum approach is a general agile method that focus is on managing iterative development.
There are three phases in Scrum.
  The initial phase is an outline planning phase where you establish the general objectives for the project and design the software architecture.
  This is followed by a series of sprint cycles, where each cycle develops an increment of the system.
  The project closure phase wraps up the project, completes required documentation such as user manuals and assesses the lessons learned from the project.

## Slide 36: Scrum
The innovative feature of Scrum is its central phase, namely the sprint cycles. A Scrum sprint is a planning unit in which the work to be done is assessed, features are selected for development, and the software is implemented. At the end of a sprint, the completed functionality is delivered to stakeholders. Key characteristics of this process are as follows:
Sprints are fixed length, normally 2–4 weeks.
The starting point for planning is the product backlog, which is the list of work to be done on the project. During the assessment phase of the sprint, this is reviewed, and priorities and risks are assigned. The customer is closely involved in this process and can introduce new requirements or tasks at the beginning of each sprint.

## Slide 37: Scrum
The selection phase involves all of the project team who work with the customer to select the features and functionality to be developed during the sprint.
Once these are agreed, the team organizes themselves to develop the software. Short daily meetings involving all team members are held to review progress and if necessary, reprioritize work. During this stage the team is isolated from the customer and the organization, with all communications channelled through the so-called ‘Scrum master’.
At the end of the sprint, the work done is reviewed and presented to stakeholders. The next sprint cycle then begins.

## Slide 38
list of work to be done on the project.
This means that everyone on the team knows what is going on and, if problems arise, can re-plan short-term work to cope with them
Sprints—consist of work units that are required to achieve a requirement defined
in the backlog

## Slide 39: Scrum roles
Product owner
  ensures that the team delivers value to the business. The Product Owner writes customer-centric items (typically user stories), ranks and prioritizes them, and adds them to the product backlog.
Scrum master
  protects the development team from external distractions.
  a facilitator who arranges daily meetings, tracks the backlog of work to be done, records decisions, measures progress against the backlog and communicates with customers and management outside of the team.
Development team
  Consists of 3 to 9 software engineers from cross functional area
  Include architects, programmers, analysts, QA experts, testers, and UI designers.

## Slide 40: Scaling agile methods
Agile methods have proved to be successful for small and medium sized projects that can be developed by a small co-located team.
It is sometimes argued that the success of these methods comes because of improved communications which is possible when everyone is working together.
Scaling up agile methods involves changing these to cope with larger, longer projects where there are multiple development teams, perhaps working in different locations.

## Slide 41: Large systems development
Large systems are usually collections of separate, communicating systems, where separate teams develop each system. Frequently, these teams are working in different places, sometimes in different time zones.
Large systems have a long procurement and development time. It is difficult to maintain coherent teams who know about the system over that period as, inevitably, people move on to other jobs and projects.
Large systems usually have a diverse set of stakeholders. It is practically impossible to involve all of these different stakeholders in the development process.

## Slide 42: Scaling out and scaling up
‘Scaling up’
  is concerned with using agile methods for developing large software systems that cannot be developed by a small team.
‘Scaling out’
  is concerned with how agile methods can be introduced across a large organization with many years of software development experience.
When scaling agile methods, it is essential to maintain agile fundamentals
  Flexible planning, frequent system releases, continuous integration, test-driven development and good team communications.

## Slide 43: Scaling up to large systems
For large systems development, it is not possible to focus only on the code of the system. You need to do more up-front design and system documentation
Cross-team communication mechanisms have to be designed and used. This should involve regular phone and video conferences between team members and frequent, short electronic meetings where teams update each other on progress.
Continuous integration, where the whole system is built every time any developer checks in a change, is practically impossible. However, it is essential to maintain frequent system builds and regular releases of the system.

## Slide 44: Scaling out to large companies
Project managers who do not have experience of agile methods may be refuse to accept the risk of a new approach.
Large organizations often have quality procedures and standards that all projects are expected to follow and, because of their bureaucratic nature, these are likely to be incompatible with agile methods.
Agile methods seem to work best when team members have a relatively high skill level. However, within large organizations, there are likely to be a wide range of skills and abilities.
There may be cultural resistance to agile methods, especially in those organizations that have a long history of using conventional systems engineering processes.

## Slide 45: Key points
A particular strength of extreme programming is the development of automated tests before a program feature is created. All tests must successfully execute when an increment is integrated into a system.
The Scrum method is an agile method that provides a project management framework. It is centred round a set of sprints, which are fixed time periods when a system increment is developed.
Scaling agile methods for large systems is difficult. Large systems need up-front design and some documentation.