## Slide 1: Software Evolution

## Slide 2: Topics covered
Evolution processes
  Change processes for software systems
Program evolution dynamics
  Understanding software evolution
Software maintenance
  Making changes to operational software systems

## Slide 3: Software change
Software change is inevitable
  New requirements emerge when the software is used;
  The business environment changes;
  Errors must be repaired;
  New computers and equipment is added to the system;
  The performance or reliability of the system may have to be improved.
A key problem for all organizations is implementing and managing change to their existing software systems.

## Slide 4: Importance of evolution
Organizations have huge investments in their software systems - they are critical business assets.
To maintain the value of these assets to the business, they must be changed and updated.
The majority of the software budget in large companies is devoted to changing and evolving existing software rather than developing new software.

## Slide 5: A spiral model of development and evolution

## Slide 6: Evolution and servicing

## Slide 7: Evolution and servicing
Evolution
  The stage in a software system’s life cycle where it is in operational use and is evolving as new requirements are proposed and implemented in the system.
Servicing
  At this stage, the software remains useful but the only changes made are those required to keep it operational i.e. bug fixes and changes to reflect changes in the software’s environment. No new functionality is added.
Phase-out
  The software may still be used but no further changes are made to it.

## Slide 8: Evolution processes
Software evolution processes depend on
  The type of software being maintained;
  The maintenance processes used;
  The skills and experience of the people involved.
Proposals for change are the driver for system evolution.
  Should be linked with components that are affected by the change, thus allowing the cost and impact of the change to be estimated.
Change identification and evolution continues throughout the system lifetime.

## Slide 9: Change identification process

## Slide 10: The software evolution process

## Slide 11: The software evolution process
Impact Analysis
  The cost and impact of these changes are assessed to see how much of the system is affected by the change and how much it might cost to implement the change.
Release Planning
  During release planning, all proposed changes (fault repair, adaptation, and new functionality) are considered. A decision is then made on which changes to implement in the next version of the system
Change Implementation
  The changes are implemented and validated.
System release
  A new version of the system is released. The process then iterates with a new set of changes proposed for the next release.

## Slide 12: Change implementation

## Slide 13: Change implementation
Iteration of the development process where the revisions to the system are designed, implemented and tested.
A critical difference is that the first stage of change implementation may involve program understanding, especially if the original system developers are not responsible for the change implementation.
During the program understanding phase, you have to understand how the program is structured, how it delivers functionality and how the proposed change might affect the program.

## Slide 14: Emergency change requests
Urgent changes may have to be implemented without going through all stages of the software engineering process
  If a serious system fault has to be repaired to allow normal operation to continue;
  If changes to the system’s environment (e.g. an OS upgrade) have unexpected effects;
  If there are business changes that require a very rapid response ( e.g. the introduction of new legislation that affects the system).

## Slide 15: The emergency repair process

## Slide 16: Agile methods and evolution
Agile methods are based on incremental development so the transition from development to evolution is a seamless one.
  Evolution is simply a continuation of the development process based on frequent system releases.
Automated regression testing is particularly valuable when changes are made to a system.
Changes may be expressed as additional user stories.

## Slide 17: Handover problems
Where the development team have used an agile approach but the evolution team is unfamiliar with agile methods and prefer a plan-based approach.
  The evolution team may expect detailed documentation to support evolution and this is not produced in agile processes.
Where a plan-based approach has been used for development but the evolution team prefer to use agile methods.
  The evolution team may have to start from scratch developing automated tests and the code in the system may not have been refactored and simplified as is expected in agile development.

## Slide 18: Software maintenance
Modifying a program after it has been put into use.
The term is mostly used for changing custom software. Generic software products are said to evolve to create new versions.
Maintenance does not normally involve major changes to the system’s architecture.
Changes are implemented by modifying existing components and adding new components to the system.

## Slide 19: Types of maintenance
Maintenance to repair software faults
  Changing a system to correct deficiencies in the way meets its requirements.
Maintenance to adapt software to a different operating environment
  Changing a system so that it operates in a different environment (computer, OS, etc.) from its initial implementation.
Maintenance to add to or modify the system’s functionality
  Modifying the system to satisfy new requirements.

## Slide 20: Maintenance effort distribution

## Slide 21: Maintenance costs
Usually greater than development costs (2* to 100* depending on the application).
Affected by both technical and non-technical factors.
Increases as software is maintained. Maintenance corrupts the software structure so makes further maintenance more difficult.
Ageing software can have high support costs (e.g. old languages, compilers etc.).

## Slide 22: Development and maintenance costs

## Slide 23: Maintenance cost factors
Team stability
  Maintenance costs are reduced if the same staff are involved with them for some time.
Contractual responsibility
  The developers of a system may have no contractual responsibility for maintenance so there is no incentive to design for future change.
Staff skills
  Maintenance staff are often inexperienced and have limited domain knowledge.
Program age and structure
  As programs age, their structure is degraded and they become harder to understand and change.