## Slide 1: Agile Software Development

## Slide 2: Agile methods
Dissatisfaction with the overheads involved in software design methods of the 1980s and 1990s led to the creation of agile methods. These methods:
  Focus on the code rather than the design
  Are based on an iterative approach to software development
  Are intended to deliver working software quickly and evolve this quickly to meet changing requirements.
The aim of agile methods is to reduce overheads in the software process (e.g. by limiting documentation) and to be able to respond quickly to changing requirements without excessive rework.

## Slide 3: Agile manifesto (strategy/platform)
We are finding better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes Working software over comprehensive documentation Customer collaboration over contract negotiation Responding to change over following a plan

## Slide 4: Rapid software development
Rapid development and delivery is now often the most important requirement for software systems
  Businesses operate in a fast –changing requirement and it is practically impossible to produce a set of stable software requirements
  Software has to evolve quickly to reflect changing business needs.
Rapid software development
  Specification, design and implementation are inter-leaved
  System is developed as a series of versions with stakeholders involved in version evaluation
  User interfaces are often developed using an IDE and graphical toolset.

## Slide 5: The principles of agile methods
Principle | Description | 
Customer involvement | Customers should be closely involved throughout the development process. Their role is to provide and prioritize new system requirements and to evaluate the iterations of the system. | 
Incremental delivery | The software is developed in increments with the customer specifying the requirements to be included in each increment. | 
People not process | The skills of the development team should be recognized and exploited. Team members should be left to develop their own ways of working without prescriptive processes. | 
Embrace change | Expect the system requirements to change and so design the system to accommodate these changes. | 
Maintain simplicity | Focus on simplicity in both the software being developed and in the development process. Wherever possible, actively work to eliminate complexity from the system. | 

## Slide 6: Agile method applicability
Product development where a software company is developing a small or medium-sized product for sale.
Custom system development within an organization, where there is a clear commitment from the customer to become involved in the development process and where there are not a lot of external rules and regulations that affect the software.
Because of their focus on small, tightly-integrated teams, there are problems in scaling agile methods to large systems.

## Slide 7: Problems with agile methods
It can be difficult to keep the interest of customers who are involved in the process.
Prioritizing changes can be difficult where there are multiple stakeholders.
Maintaining simplicity requires extra work.
It is difficult for organizations to move to a working model in which processes are informal and defined by development teams.

## Slide 8: Agile methods and software maintenance
Most organizations spend more on maintaining existing software than they do on new software development. So, if agile methods are to be successful, they have to support maintenance as well as original development.
Two key issues:
  Are systems that are developed using an agile approach maintainable, given the emphasis in the development process of minimizing formal documentation?
  Can agile methods be used effectively for evolving a system in response to customer change requests?

## Slide 9: Technical, human, organizational issues
Most projects include elements of plan-driven and agile processes. Deciding on the balance depends on:
  Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach.
  Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods.
  How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used.

## Slide 10: Technical, human, organizational issues
What type of system is being developed?
    Plan-driven approaches may be required for systems that require a lot of analysis before implementation
What is the expected system lifetime?
    Long-lifetime systems may require more design documentation to communicate the original intentions of the system developers to the support team.
What technologies are available to support system development?
    Agile methods rely on good tools to keep track of an evolving design
How is the development team organized?
    If the development team is distributed or if part of the development is being outsourced, then you may need to develop design documents to communicate across the development teams.

## Slide 11: Technical, human, organizational issues
Are there cultural or organizational issues that may affect the system development?
    Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering.
How good are the designers and programmers in the development team?
    It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code
Is the system subject to external regulation?
    If a system has to be approved by an external regulator (e.g. the FAA approve software that is critical to the operation of an aircraft) then you will probably be required to produce detailed documentation as part of the system safety case.

## Slide 12: Extreme programming
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every 2 weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.

## Slide 13: XP and agile principles
Incremental development
  supported through small, frequent system releases.
People not process
  Pair programming, collective ownership and a process that avoids long working hours.
Customer involvement means full-time customer engagement with the team.
Change
  supported through regular system releases.
Maintaining simplicity
  through constant refactoring of code.

## Slide 14: The extreme programming release cycle

## Slide 15: Extreme programming practices (a)
Principle or practice | Description
Incremental planning | Requirements are recorded on story cards and the stories to be included in a release are determined by the time available and their relative priority. The developers break these stories into development ‘Tasks’.
Small releases | The minimal useful set of functionality that provides business value is developed first. Releases of the system are frequent and incrementally add functionality to the first release.
Test-first development | An automated unit test framework is used to write tests for a new piece of functionality before that functionality itself is implemented.
Refactoring | All developers are expected to refactor the code continuously as soon as possible code improvements are found. This keeps the code simple and maintainable.

## Slide 16: Extreme programming practices (b)
Continuous integration | As soon as the work on a task is complete, it is integrated into the whole system. After any such integration, all the unit tests in the system must pass.
Sustainable pace | Large amounts of overtime are not considered acceptable as the net effect is often to reduce code quality and medium term productivity

## Slide 17: Requirements scenarios
In XP, a customer or user is part of the XP team and is responsible for making decisions on requirements.
User requirements are expressed as scenarios or user stories.
These are written on cards and the development team break them down into implementation tasks. These tasks are the basis of schedule and cost estimates.
The customer chooses the stories for inclusion in the next release based on their priorities and the schedule estimates.

## Slide 18: A ‘prescribing medication’ story
Kate is a doctor who wishes to prescribe medication for a patient attending a clinic. The patient record is already displayed on her computer so she clicks on the medication field and can select ‘current medication’, ‘new medication’ or ‘formulary’.
If she selects ‘current medication’, the system asks her to check the dose. If she wants to change the dose, she enters the dose and then confirms the prescription.
If she chooses ‘new medication’, the system assumes that she knows which medication to prescribe. She types the first few letters of the drug name. The system displays a list of possible drugs starting with these letters. She chooses the required medication and the system responds by asking her to check that the medication selected is correct. She enters the dose and then confirms the prescription.

## Slide 19: A ‘prescribing medication’ story
If she chooses ‘formulary’, the system displays a search box for the approved formulary. She can then search for the drug required. She selects a drug and is asked to check that the medication is correct. She enters the dose and then confirms the prescription.
The system always checks that the dose is within the approved range. If it isn’t, Kate is asked to change the dose. After Kate has confirmed the prescription, it will be displayed for checking. She either clicks ‘OK’ or ‘Change’. If she clicks ‘OK’, the prescription is recorded on the database. If she clicks on ‘Change’, she reenters the ‘Prescribing medication’ process.

## Slide 20: Examples of task cards for prescribing medication

## Slide 21: XP and change
Conventional wisdom in software engineering is to design for change. It is worth spending time and effort anticipating changes as this reduces costs later in the life cycle.
XP, however, maintains that this is not worthwhile as changes cannot be constantly expected.
Rather, it proposes constant code improvement (refactoring) to make changes easier when they have to be implemented.

## Slide 22: Refactoring
Programming team look for possible software improvements and make these improvements even where there is no immediate need for them.
This improves the understandability of the software and so reduces the need for documentation.
Changes are easier to make because the code is well-structured and clear.

## Slide 23: Code Refactoring
extern int array_a[];
extern int array_b[];
int sum_a = 0;
for (int i = 0; i < 4; i++)
sum_a += array_a[i];
int average_a = sum_a / 4;
int sum_b = 0;
for (int i = 0; i < 4; i++)
sum_b += array_b[i];
int average_b = sum_b / 4;
int calc_average_of_four(int* array) {
int sum = 0;
for (int i = 0; i < 4; i++)
sum += array[i];
return sum / 4;
}
extern int array1[];
extern int array2[];
int average1 = calcAverage(array1);
int average2 = calcAverage(array2);

## Slide 24: Examples of refactoring
Renaming attributes and methods to make them easier to understand.
Duplicate code
  Same code structure at more than one places
  Extract method and invoke the code from both places
Low coupling and high cohesion
No dependencies
Loosely coupled
some dependencies
Highly coupled
many dependencies

## Slide 25: Testing in XP
Testing is central to XP and XP has developed an approach where the program is tested after every change has been made.
XP testing features:
  Test-first development.
  Incremental test development from scenarios.
  User involvement in test development and validation.
  Automated test are used to run all component tests each time that a new release is built.

## Slide 26: Test-first development
Writing tests before code clarifies the requirements to be implemented.
Tests are written as programs so that they can be executed automatically. The test includes a check that it has executed correctly.
  Usually relies on a testing framework such as Junit.
All previous and new tests are run when new functionality is added, thus checking that the new functionality has not introduced errors.

## Slide 27: Person class
public class Person {
// fields
private String name; // name of the person
private int maximumBooks; // most books the person can check out
// constructors
public Person() {
name = "unknown name";
maximumBooks = 3;
}
}
//methods
public String getName() {
return name;
}
public void setName(String anyName) {
name = anyName;
}
public int getMaximumBooks() {
return maximumBooks;
}
public void setMaximumBooks(int maximumBooks) {
this.maximumBooks = maximumBooks;
}
}

## Slide 28: Test Case
import junit.framework.TestCase;
public class PersonTest extends TestCase {
public void testPerson() {
Person p1 = new Person();
assertEquals("unknown name", p1.getName());
assertEquals(3, p1.getMaximumBooks());
}
public void testSetName() {
Person p2 = new Person();
p2.setName("Fred");
assertEquals("Fred", p2.getName());
}
public void testSetMaximumBooks() {
Person p3 = new Person();
p3.setMaximumBooks(10);
assertEquals(10,p3.getMaximumBook());
}
}

## Slide 29: Test – Dose checking
Input:
  1. A number in mg representing a single dose of the drug.
  2. A number representing the number of single doses per day.
Tests:
  1. Test for inputs where the single dose is too high and too low.
  2. Test for inputs where the single dose is correct but the frequency is too high.
  3. Test for inputs where the single dose × frequency is too high and too low.
  4. Test for inputs where single dose × frequency is in the permitted range.
Output:
  OK or error message indicating that the dose is outside the safe range.

## Slide 30: Pair programming
In pair programming, programmers sit together at the same workstation to develop the software.
This helps develop common ownership of code and spreads knowledge across the team.
It serves as an informal review process as each line of code is looked at by more than 1 person.
Pairs are created dynamically so that all team members work with each other during the development process.

## Slide 31: Pair programming
The sharing of knowledge that happens during pair programming is very important as it reduces the overall risks to a project when team members leave.
Pair programming is not necessarily inefficient and there is evidence that a pair working together is more efficient than 2 programmers working separately.