## Slide 1: Agile Software Development

## Slide 2: Agile project management
The principal responsibility of software project managers
  to manage the project so that the software is delivered on time and within the planned budget for the project.
The standard approach to project management is plan-driven.
  Managers draw up a plan for the project showing what should be delivered, when it should be delivered and who will work on the development of the project deliverables.
Agile project management requires a different approach, which is adapted to incremental development and the particular strengths of agile methods.

## Slide 3: Scrum
The Scrum approach is a general agile method that focus is on managing iterative development.
There are three phases in Scrum.
  The initial phase is an outline planning phase where you establish the general objectives for the project and design the software architecture.
  This is followed by a series of sprint cycles, where each cycle develops an increment of the system.
  The project closure phase wraps up the project, completes required documentation such as user manuals and assesses the lessons learned from the project.

## Slide 4
list of work to be done on the project.
This means that everyone on the team knows what is going on and, if problems arise, can re-plan short-term work to cope with them
Sprints—consist of work units that are required to achieve a requirement defined
in the backlog

## Slide 5: Scrum roles
Product owner
  ensures that the team delivers value to the business. The Product Owner writes customer-centric items (typically user stories), ranks and prioritizes them, and adds them to the product backlog.
Scrum master
  protects the development team from external distractions.
  a facilitator who arranges daily meetings, tracks the backlog of work to be done, records decisions, measures progress against the backlog and communicates with customers and management outside of the team.
Development team
  Consists of 3 to 9 software engineers from cross functional area
  Include architects, programmers, analysts, QA experts, testers, and UI designers.

## Slide 6: Scaling agile methods
Agile methods have proved to be successful for small and medium sized projects that can be developed by a small co-located team.
It is sometimes argued that the success of these methods comes because of improved communications which is possible when everyone is working together.
Scaling up agile methods involves changing these to cope with larger, longer projects where there are multiple development teams, perhaps working in different locations.

## Slide 7: Large systems development
Large systems are usually collections of separate, communicating systems, where separate teams develop each system. Frequently, these teams are working in different places, sometimes in different time zones.
Large systems have a long procurement and development time. It is difficult to maintain coherent teams who know about the system over that period as, inevitably, people move on to other jobs and projects.
Large systems usually have a diverse set of stakeholders. It is practically impossible to involve all of these different stakeholders in the development process.

## Slide 8: Scaling out and scaling up
‘Scaling up’
  is concerned with using agile methods for developing large software systems that cannot be developed by a small team.
‘Scaling out’
  is concerned with how agile methods can be introduced across a large organization with many years of software development experience.
When scaling agile methods it is essential to maintain agile fundamentals
  Flexible planning, frequent system releases, continuous integration, test-driven development and good team communications.

## Slide 9: Scaling up to large systems
For large systems development, it is not possible to focus only on the code of the system. You need to do more up-front design and system documentation
Cross-team communication mechanisms have to be designed and used. This should involve regular phone and video conferences between team members and frequent, short electronic meetings where teams update each other on progress.
Continuous integration, where the whole system is built every time any developer checks in a change, is practically impossible. However, it is essential to maintain frequent system builds and regular releases of the system.

## Slide 10: Scaling out to large companies
Project managers who do not have experience of agile methods may be refuse to accept the risk of a new approach.
Large organizations often have quality procedures and standards that all projects are expected to follow and, because of their bureaucratic nature, these are likely to be incompatible with agile methods.
Agile methods seem to work best when team members have a relatively high skill level. However, within large organizations, there are likely to be a wide range of skills and abilities.
There may be cultural resistance to agile methods, especially in those organizations that have a long history of using conventional systems engineering processes.

## Slide 11: Key points
A particular strength of extreme programming is the development of automated tests before a program feature is created. All tests must successfully execute when an increment is integrated into a system.
The Scrum method is an agile method that provides a project management framework. It is centred round a set of sprints, which are fixed time periods when a system increment is developed.
Scaling agile methods for large systems is difficult. Large systems need up-front design and some documentation.