## Slide 1: Software Contracts
Important  so pay attention since it may be helpful in your Future Career

## Slide 2: Introduction
A contract is an agreement, between two or more persons (the parties in the contract), that can be enforced in a court of law.
An agreement between two or more parties for the doing or not doing of something specified.
The parties may be legal or natural persons.
Contracts serve the following purpose:
  Set out the agreement between the parties
  Set out the aims of the parties
  Provide for matters arising while the contract is running
  Ways of terminating the contract and the consequences

## Slide 3: Introduction
If the contracts are too harsh or unfair causing any issue between parties to be unresolved, it is the responsibility of contract laws to scrutinize according to the rules
There are almost never disputes over contracts which run perfectly. Example marriage.
Example of a ship carrying a cargo.
In order to avoid disputes and future difficulties it is better to draft a document which sets out:
  The terms on which both parties agree to work
  Methods of payments
  Appropriate ways to terminate the contract (notice required)

## Slide 4: Introduction
Contract should be clear, concise and consistent.
There should be no ambiguity and the parties to the agreement should be left in no doubt as to their rights and duties.
Ambiguity and doubts can lead to situations which is viewed as unsatisfactory.
This can lead to disagreement and the expenditure of time, effort and therefore money, in resolving the matter.

## Slide 5: What does the Quran say about Contracts?
يَآ اَيُّـهَا الَّـذِيْنَ اٰمَنُـوٓا اِذَا تَدَايَنْتُـمْ بِدَيْنٍ اِلٰٓى اَجَلٍ مُّسَمًّى فَاكْـتُبُوْهُ ۚ وَلْيَكْـتُبْ بَّيْنَكُمْ كَاتِبٌ بِالْعَدْلِ ۚ وَلَا يَاْبَ كَاتِبٌ اَنْ يَّكْـتُبَ كَمَا عَلَّمَهُ اللّـٰهُ ۚ فَلْيَكْـتُبْۚ وَلْيُمْلِلِ الَّـذِىْ عَلَيْهِ الْحَقُّ وَلْيَتَّقِ اللّـٰهَ رَبَّهٝ وَلَا يَبْخَسْ مِنْهُ شَيْئًا ۚ فَاِنْ كَانَ الَّـذِىْ عَلَيْهِ الْحَقُّ سَفِـيْهًا اَوْ ضَعِيْفًا اَوْ لَا يَسْتَطِيْعُ اَنْ يُّمِلَّ هُوَ فَلْيُمْلِلْ وَلِيُّهٝ بِالْعَدْلِ ۚ وَاسْتَشْهِدُوْا شَهِيْدَيْنِ مِنْ رِّجَالِكُمْ ۖ فَاِنْ لَّمْ يَكُـوْنَا رَجُلَيْنِ فَرَجُلٌ وَّامْرَاَتَانِ مِمَّن تَـرْضَوْنَ مِنَ الشُّهَدَآءِ اَنْ تَضِلَّ اِحْدَاهُمَا فَتُذَكِّرَ اِحْدَاهُمَا الْاُخْرٰى ۚ وَلَا يَاْبَ الشُّهَدَآءُ اِذَا مَا دُعُوْا ۚ وَلَا تَسْاَمُـوٓا اَنْ تَكْـتُـبُوهُ صَغِيْـرًا اَوْ كَبِيْـرًا اِلٰٓى اَجَلِـهٖ ۚ ذٰلِكُمْ اَقْسَطُ عِنْدَ اللّـٰهِ وَاَقْوَمُ لِلشَّهَادَةِ وَاَدْنٰٓى اَلَّا تَـرْتَابُـوٓا ۖ اِلَّآ اَنْ تَكُـوْنَ تِجَارَةً حَاضِرَةً تُدِيْـرُوْنَـهَا بَيْنَكُمْ فَلَيْسَ عَلَيْكُمْ جُنَاحٌ اَلَّا تَكْـتُبُوْهَا ۗ وَاَشْهِدُوٓا اِذَا تَبَايَعْتُـمْ ۚ وَلَا يُضَآرَّ كَاتِبٌ وَّلَا شَهِيْدٌ ۚ وَاِنْ تَفْعَلُوْا فَاِنَّهٝ فُسُوْقٌ بِكُمْ ۗ وَاتَّقُوا اللّـٰهَ ۖ وَيُعَلِّمُكُمُ اللّـٰهُ ۗ وَاللّـٰهُ بِكُلِّ شَىْءٍ عَلِـيْـمٌ (البقرۃ - 282)

## Slide 6: Contract in Quran [Translation]
مومنو! جب تم آپس میں کسی میعاد معین کے لئے قرض کا معاملہ کرنے لگو تو اس کو لکھ لیا کرو اور لکھنے والا تم میں (کسی کا نقصان نہ کرے بلکہ) انصاف سے لکھے نیز لکھنے والا جیسا اسے خدا نے سکھایا ہے لکھنے سے انکار بھی نہ کرے اور دستاویز لکھ دے۔ اور جو شخص قرض لے وہی (دستاویز کا) مضمون بول کر لکھوائے اور خدا سے کہ اس کا مالک ہے خوف کرے اور زر قرض میں سے کچھ کم نہ لکھوائے۔ اور اگر قرض لینے والا بےعقل یا ضعیف ہو یا مضمون لکھوانے کی قابلیت نہ رکھتا ہو تو جو اس کا ولی ہو وہ انصاف کے ساتھ مضمون لکھوائے۔ اور اپنے میں سے دو مردوں کو (ایسے معاملے کے) گواہ کرلیا کرو۔ اور اگر دو مرد نہ ہوں تو ایک مرد اور دو عورتیں جن کو تم گواہ پسند کرو (کافی ہیں) کہ اگر ان میں سے ایک بھول جائے گی تو دوسری اسے یاد دلادے گی۔ اور جب گواہ (گواہی کے لئے طلب کئے جائیں تو انکار نہ کریں۔ اور قرض تھوڑا ہو یا بہت اس (کی دستاویز) کے لکھنے میں کاہلی نہ کرنا۔ یہ بات خدا کے نزدیک نہایت قرین انصاف ہے اور شہادت کے لئے بھی یہ بہت درست طریقہ ہے۔ اس سے تمہیں کسی طرح کا شک وہ شبہ بھی نہیں پڑے گا۔ ہاں اگر سودا دست بدست ہو جو تم آپس میں لیتے دیتے ہو تو اگر (ایسے معاملے کی) دستاویز نہ لکھوتو تم پر کچھ گناہ نہیں۔ اور جب خرید وفروخت کیا کرو تو بھی گواہ کرلیا کرو۔ اور کاتب دستاویز اور گواہ (معاملہ کرنے والوں کا) کسی طرح نقصان نہ کریں۔ اگر تم (لوگ) ایسا کرو تو یہ تمہارے لئے گناہ کی بات ہے۔ اور خدا سے ڈرو اور (دیکھو کہ) وہ تم کو (کیسی مفید باتیں) سکھاتا ہے اور خدا ہر چیز سے واقف ہے ﴿۲۸۲﴾

## Slide 7: Software Contracts
Agreement between the parties
Commercial in nature
Governed by the standard Law of Contracts
Specific problems relating to e-commerce

## Slide 8: Do we need a formal Contract?
If you create software for customers, then you need to consider creating a software license agreement to help protect you and your business.
There are many reasons to have one in place, so if you do not yet have one, it is time to start understanding its significance.
Most disputes which end up in courts are caused by lack of clarity as to what each party expected from the other.
If a dispute has to be resolved in the courts, this will involve lawyers, accountants, judges, etc. trying to work out each party’s obligations

## Slide 9: Structure of a Software Contract
A software contract at least includes:
  Definitions
  Name of Parties
  Standard Terms and Conditions
  Set of Appendices (Annexes/Extensions)
    Specific Documents
Software Contracts Template

## Slide 10: Clauses of a Software Contract
Definitions
What is to be produced?
What is to be delivered?
Rights Ownership
Confidentiality
Payment Terms
Payments for Delays and Changes
Penalty Clauses
Client Obligations

## Slide 11: Clauses of a Software Contract
Working Standards
Acceptance Procedure
Warranty and Maintenance
Inflation
Indemnity
Termination of Contract
Arbitration
Applicable Law
Time and Materials
Consultancy and outsourcing
License Agreements
Liability of Defective Software
Health and Safety

## Slide 12: Major Clauses: Definitions
Definition clause is the opening clause and is one of the most important section as it defines the scope of the terms used in the agreement.
Whenever there is a conflict, the court takes into notice the terms defined in the definition.
Therefore, the definition clause must be carefully defined in the agreement.

## Slide 13: Major Clauses: What is to be Produced?
Contract necessarily states what is to be produced.
• Usually two level of reference:
  – Standard terms and conditions refer to an annex
  – The annex then refers to the requirement specification in a separate document
  – IMPORTANT: the reference to the requirement specification identifies the document uniquely, normally quoting a date and issue number.
• Contract should provide a procedure for requirement specification changes, including:
  – A method of calculating payment for the changes (which phase?)
  – Variation of the level of anticipated performance (optional)
  – Variation of the method of acceptance testing

## Slide 14: Major Clauses: What is to be Delivered?
Non exhaustive list of possibilities:
  1. Source code
  2. Command files for building the executable from the source
  3. Documentation of the design and the code
  4. Manuals
    • Reference manuals
    • Training manuals
    • Operations manuals
  5. Software tool to help maintaining the code
  6. Trainings
    For user
    For client’s maintenance staff
  7. Test data and test results

## Slide 15: Major Clauses: Rights Ownership
Stating what legal rights are being passed from the developer to the client is important.
• Ownership in physical items will usually be passed – e.g. books, documents, disks
  – towards Client  Sale/Assignment with a written agreement
  – towards Developer  License
• More than that, software is protectable by intellectual rights:
  – Copyright
  – Design rights
  – Confidentiality
  – Trademarks
Contract should state who is to own these rights.

## Slide 16: Major Clauses: Confidentiality
The two parties may acquire confidential information about each other when a software is being developed.
  – Client may have to pass its business operations
  – Developer may not want the client to divulge to others about its operations
In this case, the contract should state the non-disclosure agreement.

## Slide 17: Major Clauses: Payment Terms
• The standard terms and conditions will specify the payment conditions, For example:
Payment shall become due within 30 days of invoice issue date.
If payment is delayed by more than that, the company shall have the right, at its discretion, to terminate the contract or to apply a surcharge at an interest rate of 2% above the bank base lending rate (a minimum interest rate on which financial institutions base the rates they use for lending)
• In practice, such clauses are brought into effect in extreme case, since using them is likely to destroy the goodwill between developer and client on which the success of the project depends.

## Slide 18: Major Clauses: Payments for Delays and Changes
 When delay(s) caused by the Client.
Frequently, progress of the development is delayed because the client does not meet obligations on time.
The developer will be expected its best to rearrange activities to avoid wasting effort, but it is not always possible.
Therefore, the contract should make provision for payments to compensate for:
  – The wasted effort when the client fails to meet its obligation on time
  – Extra work when changes are requested

## Slide 19: Major Clauses: Penalty Clauses
 When delay(s) caused by the Developer.
Normal mechanism: the sum payable to the developer is reduced by a specified amount for each week that acceptance of the product is delayed, up to certain maximum.
  E.g. contract value $1 million. Penalty $5,000 per week up to maximum $100,000
Delays in delivering software are common, it might be expected software contract would normally include such a penalty clause.
Regardless of penalty, every delay eats into developer’s profit margin.
As a result, suppliers are strongly motivated to produce the software on time, and the delay is usually the result of genuine technical difficulties or incompetence rather than lack of motivation.
Notes: Paradoxically, such provision is rare because:
1. Developers are very reluctant to accept penalty clauses. Anything stronger than the example quoted above is likely to lead to reputable developers
refusing to bid.
2. If the contract is to include penalty clauses, the bid price is likely to be increased by at least ½ the max value of the penalty.
3. If the software is seriously late and penalties approach their maximum, there is little incentive for the developer to complete the work since they will
already have received in stage payments as much as they are going to get.

## Slide 20: Major Clauses: Client Obligations
Client should provide:
1. Documentation of the client’s activities or environment in which the system will run
2. Access to appropriate members of staff
3. Machine facilities for development and testing
4. Accommodation, telephone and secretarial facilities for the developer’s staff when working on the client’s premises
5. Data communications facilities to the site

## Slide 21: Major Clauses: Acceptance Procedure
Acceptance procedure are critical in any fixed price contract.
  They provide the criteria by which successful completion of the contract is judged.
The client should provide a fixed set of acceptance tests and expected results.
Extra tests cannot be added once the test set has been handed over.
  To ensure that the acceptance procedure can be completed in reasonable time
The contract should also include:
  Who shall be present when the tests are carried out
  What happens if the tests are not completed successfully

## Slide 22: Major Clauses: Warranty and Maintenance
Once the product has been accepted, it is common to offer a warranty period, typically 90 days.
Any errors found within this period will be corrected free of charge.
  This clause is subject to negotiation.
After the warranty period, maintenance can be available on request.
Since such maintenance is likely to involve enhancement rather than simply faults correction:
  The resources required are unpredictable, the client usually does not know what enhancements will be required in, say, two years’ time.
  A fixed price will not appropriate.
  Usually be charged on a time and materials basis.

## Slide 23: Major Clauses: Inflation
In lengthy projects, the developer will wish to ensure protection against the effects of unpredictable inflation.
It is customary to include a clause which allows charges to be increased in accordance with the rise in costs.
The clause should state how often (e.g. once or twice a year) charges can be increased and how the effect on the overall price is to be calculated.

## Slide 24: Major Clauses: Indemnity (Compensation)
It could happen:
  As a result of the client’s instructions, the developer led unwittingly to infringe the intellectual property rights of a third party.
  The developer provides a system which infringes such rights through carelessness or dishonesty, e.g. using proprietary software as a component of the system delivered.
For this reason, advisable to include a clause under which each party indemnifies the other for liability arising from its own faults in this respect.

## Slide 25: Major Clauses: Termination of Contract
There are many reasons to necessarily terminate a contract before it has been completed.
  It is not uncommon.
It is essential that the contract make provision for terminating the work in an amicable manner.
Usually means that the developer is to be paid for all the work carried out up to the point where the contract is terminated, together with some compensation for the time needed to redeploy staff on other revenue earning work.
The question of ownership of the work so far carried out must also be addressed.

## Slide 26: Major Clauses: Arbitration
Court action is expensive. Contract often contain a clause saying that, in the event of a dispute that they cannot solve themselves, the party agree to accept the decision of an independent arbitrator.
In computer-related contracts, it is usually stated that the arbitrator is to be appointed either by the autonomous authority of IEEE.
  Both bodies maintain a lists of qualified arbitrators
Usually state that if arbitration is required, it will comply with the Arbitration Act 1996.
  This act lays down set of rules that cover many eventualities.
  Reference to it avoids the need to spell these out in detail.

## Slide 27: Major Clauses: Outsourcing
Outsourcing describes an arrangement, in which an organization chooses to hire an external software development agency to effectively carry out all the tasks of a software development project, that could be done in-house instead.
Commercial arrangement under which a company (the client) hands over the planning, management and operation of certain function to another company (the developer).
A company (the developer) that specializes in a particular area is likely to make a better job than an organization (the client) whose main area of expertise is elsewhere.

## Slide 28: Major Clauses: Outsourcing
Rapid increase in the UK in the past 25 years.
  Led by the Civil Service.
    Great difficulty in retaining competent IT staff because civil service salaries were low in comparison with in the IT industry
    Allowing gov’t to reduce the number of civil servants

## Slide 29: Major Clauses: License Agreements
There are many different types of license agreement. A license may allow the licensee to:
use one copy of the software on his computer
run the software on a server on his local area network and for it to be used by up to some agreed maximum number of users.
run as many copies of the software on computers at specified premises  Site License.

## Slide 30: Important Concerns in License Agreements
Several things that a software vendor may be concerned:
Making sure that it is not giving away any of its own rights in the software.
Limiting the extent the customer can use the software.
  So that if the customer wants to use it more he must pay an additional license fee.
Ensuring a regular income from support activities.
  E.g. annual maintenance charge, consultancy fee
Ensuring as far as possible it will not be liable for any defects in the software.

## Slide 31: Software Licenses Types
Different types of software licenses require you to meet certain obligations if you want to reuse the code.
Here are common types of software licenses:
  Public domain
  Permissive
  LGPL (Lesser General Public License) aka Weak Copyleft
  Copyleft
  Proprietary (Commercial)
  Refer: https://www.synopsys.com/blogs/software-security/5-types-of-software-licenses-you-need-to-understand/
Notes: What are the different types of software licenses?
If you write code, you also reuse code, including code snippets, libraries, functions, frameworks, and entire applications. All software code comes with certain rights and obligations if you want to add it to your codebase. Free and open source software (FOSS) is free of cost, but you aren’t free to use it as you wish. Even unlicensed code snippets copied from Stack Overflow have obligations for reuse. But formally developed code usually comes with a specific software license.
There are many different types of software licenses, and the penalties for license noncompliance can be harsh. If you reuse a component without following the obligations of its license, the licensor might sue, and you might be forced to publish your own source code. To protect your code and your organization, you need to understand these software licenses before using any code, including libraries and frameworks, you didn’t write yourself.
Public domain. This is the most permissive type of software license. When software is in the public domain, anyonecan modify and use the software without any restrictions. But you should always make sure it’s secure beforeadding it to your own codebase. Warning: Code that doesn’t have an explicit license is NOT automatically in thepublic domain. This includes code snippets you find on the internet.
Permissive. Permissive licenses are also known as “Apache style” or “BSD style.” They contain minimal requirements about how thesoftware can be modified or redistributed. This type of software license is perhaps the most popular license usedwith free and open source software. Aside from the Apache License and the BSD License , another common variant is the MITLicense .(https://www.synopsys.com/blogs/software-security/permissive-licenses-deserverespect/) (https://www.apache.org/licenses/LICENSE- 2.0) (https://opensource.org/licenses/BSD-2-Clause) (https://opensource.org/licenses/MIT)
LGPL. The GNU Lesser General Public License allows you to link toopen source libraries in your software. If you simply compile or link an LGPL-licensed library with your own code,you can release your application under any license you want, even a proprietary license. But if you modify the libraryor copy parts of it into your code, you’ll have to release your application under similar terms as the LGPL.(https://www.gnu.org/licenses/lgpl-3.0.en.html)
Copyleft. Copyleft licenses are also known as reciprocal licenses or restrictive licenses. The most well-knownexample of a copyleft or reciprocal license is the GPL . These licenses allow you to modify the licensed code and distribute new works based on it, as long asyou distribute any new works or adaptations under the same software license. For example, a component’s licensemight say the work is free to use and distribute for personal use only. So any derivative you create would also belimited to personal use only. (A derivative is any new software you develop that contains the component.)(https://www.synopsys.com/blogs/software-security/whosafraidgpl3/)
Proprietary. Of all types of software licenses, this is the most restrictive. The idea behind it is that all rights arereserved. It’s generally used for proprietary software where the work may not be modified or redistributed.

## Slide 32: Major Clauses: Standards and Methods of Working
The supplier is likely to have company standards, methods of working, quality assurance procedures, etc. and will normally prefer to use these.
More sophisticated clients will have their own procedures and may require that these be adhered to.
In some cases, the supplier may be required to allow the client to apply quality control procedures to the project.
The contract must specify which is applicable.

## Slide 33: Major Clauses: Liability of Defective Software
Developers are very reluctant to give contractual commitment.
  The Standard terms and conditions will contain a clause that tries to limit the developer liability if the software is defective.
  Most contracts will limit the extent of any liability either to purchase price of the product or to some fixed figure.
The Unfair Contract Terms Act 1977 (UK based) restricts the extent to which clauses in contract limiting liability.
But, it is not possible to limit the damages payable if a defect in the product causes death or injury

## Slide 34: Major Clauses: Health and Safety
“It shall be the duty of every employer to ensure, so far as is reasonably practicable, the health, safety and welfare at work of all his employees.”
(The Health and Safety Work Act 1974 – UK based)
Particular concern to software engineers are as follows:
Provision and maintenance of:
  safe plant
  safe systems of work
  such information, instruction, training and supervision
  safe working environment and adequate welfare arrangements
The act also requires employers to ensure that their activities do not risk the general public health and safety.
Failure to comply with the act is a criminal offence.
Refer: https://www.legislation.gov.uk/ukpga/1974/37/contents

## Slide 35: Case Study-1
Contracts for the supply of custom-built software at a fixed price
  Software suppliers try to use what are known as standard form contracts, which are used or intended to be used many times over.
  Such a contract might consist of:
    a short Introductory Section
    a set of standard Terms and Conditions
    a set of Appendices or Annexes

## Slide 36: Introductory Section
It states that it is an agreement between the parties whose names and registered addresses are given.
It is dated and signed by authorized representatives of the parties.
It often begins with a set of definitions of terms used in the course of the agreement, set out either in alphabetical order, like a dictionary, or in the order in which they appear in the rest of the contract – e.g.
  The Company (the body which will provide services)
  The Client (the body to whom the services will be provided)

## Slide 37: Other Sections
Terms and conditions
Annexes must include any document stated like SRS.
  This is to avoid, for example, the situation in which statements made by an over-enthusiastic salesman while trying to win the business are claimed by the client to constitute part of the contract
    Therefore its compulsory to quote any additional document in the annexes

## Slide 38: Issues dealt with Standard Terms & Conditions
What is to be produced?
What is to be delivered?
Ownership of rights
Payment terms
Calculating payments for delays and changes
Penalty clauses
Obligations of the client

## Slide 39: Issues dealt with Standard Terms & Conditions
Standards and methods of working
Progress meetings
Project Managers
Acceptance procedure
Warranty and maintenance
Termination of the contract

## Slide 40: Other types of software services contract
There are four types of contractual arrangement which are widely used in connection with the provision of software services (other than the standard fixed price contract):
  Contract Hire
  Time and Materials
  Consultancy
  Software as a services (SaaS)

## Slide 41: Contract Hire (daily wages)
The supplier agrees to provide the services of one or more staff to work for the client
The staff work under the direction of the client
Supplier’s responsibility is limited to provide suitable competent people and replacing them if they become unavailable or said unsuitable by the client
Payment is on the basis of a fixed rate for each man day worked
Issues such as delay payments, acceptance tests and many others simply do not arise
Suitable for small projects

## Slide 42: Time and Materials
It is somewhere between a contract hire agreement and a fixed price contract.
The supplier agrees to undertake the development of the software in much the same way as in a fixed price contract but payment is made on the basis of the costs incurred, with labor charged in the same way as for contract hire
The supplier is not committed to completing the work for a fixed price, although a maximum payment may be fixed beyond which the project may be reviewed

## Slide 43: Consultancy Contracts
Consultants are typically used to assess some aspect of an organization and to make proposals for improvements.
The end product of a consultancy project is therefore usually a report or other document.
Consultancy projects are usually undertaken for a fixed price but the form of contract is very much simpler

## Slide 44: Software Contracts Case Study-2
How to draft clauses of contract for the Software as a Service (SaaS)?

## Slide 45: Further Readings
Chapter 5 from Book 1: Professional Issues in Software Engineering, M.F. Bott et al. (3rd Edition).